## Slide 1
Cloud Infrastructure
Academy
HOW are we going to do it?
Workstreams to respond to business needs: from front to back and with data at the core
SALES
Store Cloud
TPC Cloud
Open API
Ecommerce (VOL & APP)
DATA
Master Data Management
Data Lake
Data Warehouse Cloud
Cloud Based Architecture
Security
BACKOFFICE
Control Panel Cloud
Billing Cloud
Financial Interface
People Interface
Store Management
Product workstreams working in parallel
Ensuring quick-wins are deployed
MVP approach

## Slide 2
HOW are we going to do it?
Functional Blocks
Program Organization by SQUAD
Each Squad will be responsible for the definition of all those workstreams that have synergies, so that the experiences and similarities between them can be exploited for the benefit of the whole
SQUAD | WORKSTREAMS | DESCRIPTIONS
SALES | Ecommerce | New Web and New App Development
 | Open API | Open API for thrid-party
 | Store Cloud | Store Delivery Systems
 | TPC Cloud | Phone sales systems
DATA | Master Data Management | Master Data Management systems
 | Data Lake | Warehouse of unstructured data to feed other systems and their subsequent analysis
 | Data Warehouse Cloud | Warehouse of structured data for decision taking systems
BACKOFFICE | Billing Cloud | Systems of economic relationship with Master franchisees and franchisees
 | Control Panel Cloud | Operations Information Systems
 | Store Management | Management systems in Store
 | Financial Interface | Communication interface with Financial systems (JDEdwards, SAP, etc.)
 | People Interface | Communication interface with People systems (Meta4, etc)

## Slide 3: HOW are we going to do it?
What has been done so far
Architecture
Structure and use of Azure DevOps to enable construction with continuous integration (compilation, unit testing, code qualification and upload to PRO automatically)
Creation of own Wiki for Architecture, with all the necessary information for the development
Prototype of Microservices and MVC model
Infrastructure
Security
Deployment of Landing Zones
Creation of the basic accounts: DEV, PRE and PRO
Configuration of the minimum services identified (API Manager, Kafka, Databases, etc.)
Establishing scheduled backups
Basic Monitoring Services based on CloudWatch
Documentation of Landing Zones
Common tasks related to AWS services:
SSO
Profiling of users
Reset keys Workspaces
Generation of PCIDSS and ISO27001 artifacts
Store Cloud
Research:
Understand the scope of the design and identify needs
Set research objectives and metrics
Microservices:
Electronic invoicing: initial version and implementation Colombia
Orders: initial version with minimum order
Done
Definition of software architecture, based upon microservices and their deployment in cloud as apposed to monolithic system developments. All systems are born with Devops since inception
Design of infrastructure in cloud, in accordance with new company needs and following recommendations and best practices suggested by Amazon
New security standards defined under the umbrella of the new security office, both on infrastructure and software development
New software systems to be used in the store of the future. Includes sales systems, kitchen support systems and delivery support systems

## Slide 4: HOW are we going to do it?
Microservices:
Electronic invoicing: initial version and implementation Colombia
Orders: initial version with minimum order
Definition of all the parameters / objects that are needed to place an order in the Telepizza Group
Entries, exits, endpoints ...
Obtaining catalogs, promotions, ...
Means of payment, discounts, ...
Company Master
Master of Business Areas (trademarks).
Master of Countries.
Historization of administrative structure of stores
Definition of standard maintenance
Identification of performance and infrastructure problems
Modernization of the infrastructures on which the system works, implementing 3 servers, raising some services (real time sales, distribution, auditing, outskirts, diversion of orders and street)
Survey environment survey for the front and APIS
TPC Cloud
API Cloud
MDM Cloud
Control Panel
Done
New information and analysis system for Operations/Sales team using data analytics and artificial intelligence
Master Data Management, master data control, eliminating information silos and defining owners and access for each data
Open Api. Definition and building of an open system to integrate with third party systems without specific developments with a portal for auto training and access control
New software systems for sales in the contact center, integrated in the rest of systems of the company, included personalization and marketing systems like Salesforce
What has been done so far

## Slide 5: HOW are we going to do it?
Conformation of the general backlog of the work line
Analysis of the AWS cost structure
Development Cost Analysis Menu
Definition of the Data Lake architecture with all the components identified
Uploading data to the Data Lake: customers, orders and loyalty information
Validation of data in Salesforce.
Analysis of data sources
Implement an API that generates messages in real time
Schedule and monitor the daily / monthly ETLs of clients originating in the DWH
Billing Cloud
Data Lake
Data Warehouse
Analysis and documentation of current situation and areas involved (DataMart's)
Done
Economic- financial relationship systems with franchisees and masterfranchisees
Unstructured data storage to be integrated with systems and their ulterior analysis
Structured data storage for decision making systems
What has been done so far